# Certificate Renewal Automation
Tower Current State Inventory

# Purpose

To avoid confusion as different towers provide updates, this document captures the current renewal model in one place. The goal is to establish a clean baseline first: what is automated, what is still manual, which platforms are involved, who owns the process, and what references already exist.

Once the current state is clear, we can select the right first POC for the ServiceNow dashboard integration and reuse the validated pattern for the next towers.

# Current State by Tower

| Tower | Platform / Environment | Certificate / Use Case | Current Renewal | Automation Status | Method | POC / Owner | Reference / Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Digital | On-Prem | Tomcat / F5 / WebSphere / Apache / External client certs | Existing certificate renewal workflows | Automated / under integration review | Ansible / AAP | Digital automation team | Existing repo/runbooks available; walkthrough completed / ongoing review |
| Digital | OCP | OCP-based certificate handling | To be confirmed | TBD | TBD | TBD | Need tower confirmation before including in POC scope |
| DCI NetAuth | Xpress / WebSphere | NetAuth certificate renewal | Existing AAP-based process | Implemented / in progress | Ansible / AAP | DCI NetAuth automation team | AAP references and walkthrough available; current-state review in progress |
| DCI Settlement | PROD | cdmfts.discoverfinancial.com | Manual renewal | Manual | Manual change process | Simon Boothman / DCI team | Last referenced change: CHG12683670; prior plan can be used to understand the process |
| DN Settlement | WMS v1 / AWS ELB | AWS ELB cert for internal application traffic encryption | Manual upload to AWS ELB | No automation planned | Manual | Darren Price | CHG12680292; KB/documentation exists. WMS v1 is due to be replaced by WMS v2. |
| DN Settlement | WMS v2 / OCP | Certificate handling as part of WMS v2 | Handled through build/deployment | Built into deployment process | OCP / deployment flow | Anil Chilukuri | Replacement path for WMS v1; exact dashboard integration details still TBD |
| DN Settlement | FX Gateway | Third-party certificate from NatWest for outbound API encryption | Certificate received from NatWest, then manually signed/uploaded | No automation planned | Manual | Kwame Owusu-atuahene | Transport and Signing Certificate creation documentation exists; team expects renewal in the next 10 days |

# Ownership / Scope Clarification

The certificates shown in the referenced dashboard screenshot that were initially questioned for DCI/DN Settlement were confirmed as not being owned by the Settlements team. Craig indicated they are owned by DCI-BT DCAP, with Mohammed Ameenullah as the manager. This should be reflected in the dashboard ownership data before using those records for the Settlements automation scope.

# Recommended Status Values

Automated - renewal is already executed through an automation workflow.

Partially Automated - some stages are automated but manual approvals/actions remain.

Built into Deployment - certificate handling is part of the application/platform deployment process rather than a standalone renewal job.

Manual - renewal is performed manually.

No Automation Planned - the current platform/use case is not planned for standalone automation.

TBD - tower confirmation is still required.

# What to Capture from Each Tower

Certificate/platform and environment.

Current renewal method.

Automation status: Automated / Partial / Manual / TBD.

Automation technology: AAP/Ansible, API, pipeline, deployment flow, or manual.

Repository, runbook, KB, Miro, ServiceNow or AAP references.

Current POC/owner.

Required inputs to trigger the automation.

Whether job/result status can be retrieved programmatically.

Any RITM/CHG/approval dependencies.

# Next Step

Continue filling this inventory as tower responses come in. Once we have a reliable current-state view, use the strongest existing automation as the first ServiceNow dashboard POC. The POC should validate the common pattern for SNOW -> Renew -> existing automation -> status/result, then apply the same pattern to the next tower where it fits.