## Slide 1
Monitoring & Observability
Customer Impact Engineering · Incident Detection · Root Cause Analysis
Customer Impact Workstream Review
Authorization Integration Layer
AIL · Monitoring & Observability
Scope: Datadog query engineering & dashboard build for AIL timeout and SLA breach monitoring
INC23365374 · PRB0058624 · Feb 2026
Sev 4
Closed / PIR
Action Servicing
Customer Impact · Monitoring & Observability
Scope: Datadog query engineering & dashboard build for Action Servicing error monitoring and customer impact visibility
IA0029131 (Sev 3C) · IA0029107 (Sev 3) · May 2026
Sev 3 / 3C
Resolved

## Slide 2
Authorization Integration Layer (AIL)
Monitoring & Observability · Datadog
3
Monitoring
Dimensions Built
92K
DB Timeouts
Detected
40 min
Mean Time
to Detect (MTTD)
9 hrs
Mean Time
to Resolve (MTTR)
GenMs Timeout Tracking
Monitored REST API call failures to the Gen Model service. Captured throwAsMaruntimeException, throwAsMbruntimeException, and throwAsMcruntimeException error counts per environment in real time.
sum:ail.asm.timeouts{env:prod,
resource_name:asmclientrest.
throwasmatimeoutexception}
.as_count()
SASFM Timeout Monitoring
Tracked SAS flag states - T (AIL timeout), P (TimeCop timeout), N (SAS reply timeout) - via process.flag metrics. Provided the first direct operational visibility into SAS Fraud Scoring degradation.
sum:ail.sasb.process.flag
{env:prod, ail_sasb_flag:t}
.as_count()
SLA Breach Detection (>1100ms)
Built a trace-level span query counting all Auth→AIL calls exceeding the agreed 1100ms SLA. When the SLA is breached, Auth makes a stand-in decision - this widget made that silent failure operationally visible.
count(v:v>=1.1):
trace.dd.dynamic.span{env:prod,
service:authintegrationlayer}
.as_count()

## Slide 3
Action Servicing
Customer Impact Dashboard & Query Engineering · Datadog
Problem Statement
During active incidents (IA0029131 - Multi-App Degradation, Sev 3C; IA0029107 - Experian Vendor Outage, Sev 3), teams had no real-time customer impact visibility for Action Servicing. The only way to determine how many customers were affected was to manually execute SQL queries against production databases - introducing delay, inconsistency, and operational risk during time-critical events.
Payments / Statements /
Account Activity
Real-time tracking of customer-facing transaction errors across payment processing, statement access, and account activity flows. Surfaces impact immediately during incidents - replacing reactive manual lookups.
Replaces manual DB queries
Inability to Service
(App Launch / Account Load)
Monitors app launch and account load failure rates, providing a direct customer-experience proxy metric. Quantifies how many customers cannot access the application during degradation events.
Continuous baseline established
Action Servicing
All Errors
Aggregate error count widget providing a single-pane view across all Action Servicing errors. Captured 295 errors in the most recent tracking window - directly observable during IA0029131 (Sev 3C).
295 errors - IA0029131 Sev 3C

## Slide 4
Summary
AIL - Authorization Integration Layer & Action Servicing · Capital One SRE · 2026
AIL - AUTHORIZATION INTEGRATION LAYER
ACTION SERVICING - CUSTOMER IMPACT
Deliverable
AIL-CI Datadog dashboard - 3 custom monitoring dimensions built
Deliverable
Action Servicing - Customer Impact Datadog dashboard with 3 core monitoring widgets
Queries / Widgets
GenMs Timeout counts · SASFM flag-state metrics · Auth→AIL SLA breach trace query
Queries / Widgets
Payments / Statements / Account Activity · App Launch failures · All-Errors aggregate
Incidents Addressed
INC23365374 / PRB0058624 - AIL Degraded in SSB (Feb 2026, Sev 4)
Incidents Addressed
IA0029131 (Sev 3C) - Multi-App Errors · IA0029107 (Sev 3) - Experian Vendor Outage (May 2026)
Root Cause / Problem Solved
Oracle SSB flash disk failure → cache rebuild → 92K intermittent DB timeouts at 1.82% failure rate
Root Cause / Problem Solved
Eliminated dependency on manual SQL queries against production DB during live incidents to determine customer impact
Outcome / Metrics
MTTD: 40 min · MTTI: 12h 36m · MTTR: 9h · PIR completed · 4 new APM monitors deployed
Outcome / Metrics
295 errors captured in real time during IA0029131 · Operational customer impact visibility established without DB access